# PROTECT FY27-30 Solicitation Project Selection Guidance

October 2025

Please Note: This guidance document has been specifically modified for PROTECT applicants within the MnDOT District 1, which includes communities within Aitkin, Carlton, Cook, Itasca, Koochiching, Lake, St. Louis, and Pine counties. This solicitation is being facilitated by the Northeast Minnesota Area Transportation Partnership (NEMNATP) and the Duluth Superior Metropolitan Interstate Council (DSMIC), in coordination with MnDOT District 1.

# Program Application & Letter of Intent

All applicants within MnDOT District 1 are encouraged submit a letter of intent (LOI) prior to the LOI deadline of October 31. In MnDOT District 1, all applicants to either PROTECT or other federal solicitations (i.e., TA or CRP) will utilize a unified LOI template. PROTECT applicants are encouraged to consider whether their project would be deemed eligible in these other programs and if so, applicants would be encouraged to submit multiple applications for the same project scope. However, awards are limited to one program per project scope.

Visit the following links for more information:

- NEMNATP PROTECT Website

- NEMNATP PROTECT/CRP/TA Letter of Intent Template

# Program information

The Promoting Resilient Operations for Transformative, Eﬃcient, and Cost-Saving Transportation (PROTECT) Formula Program was authorized under the Bipartisan Infrastructure Law in 2021. The $7.3 billion PROTECT Formula Program provides funding to help make surface transportation more resilient to natural hazards, including climate change, sea level rise, ﬂooding, extreme weather events, and other natural disasters through support of planning activities, resilience improvements, community resilience and evacuation routes, and at-risk coastal infrastructure. The current federal appropriation for this program in Minnesota is approximately $115 million or $23 million annually over federal ﬁscal years 2022-2026 and requires a non-federal match. Applications for formula funds will be administered by the applicable Area Transportation Partnership (ATP) and/or Metropolitan Planning Organization (MPO).

Key aspects of the PROTECT FY27-30 Solicitation Project Selection Guidance include:

- Program information

- Minnesota Resilience Improvement Plan

- Distribution of funds

- Obligation of funds

- Eligible projects

- Project evaluation and selection guidance

- 2025-2026 solicitation timeline

- Program contact

- Appendix A: Climate Hazard Risk Scoring

- Appendix B: Scoring Worksheet Template

- Appendix C: Funding targets

# Minnesota Resilience Improvement Plan (RIP)

The Minnesota Department of Transportation (MnDOT) assessed potential changes in climatic conditions, potential transportation impacts from those changes and potential consequences for the system and for users. The Minnesota Resilience Improvement Plan (RIP) identiﬁes opportunities to make our transportation system more resilient to climate change using regional approaches to mitigate risk. The RIP is Minnesota’s ﬁrst statewide plan focused on building climate resiliency into the transportation system and identiﬁes a set of priority strategies for investment and implementation.

Download and view the RIP from MnDOT’s transportation system resilience webpage: Transportation System Resilience - Sustainability and Public Health - MnDOT (state.mn.us)

# Distribution of funds

MnDOT will distribute 70% of funds from the PROTECT Formula Program to the Districts for resilience improvements to the Trunk Highway System and 30% to the Area Transportation Partnerships (ATPs) for resilience improvements to any road or street under the jurisdiction of and maintained by a public authority and open to public travel. This funding distribution applies to funds targeted to Districts and ATPs for State Fiscal Years (FY) 2027 and 2028. PROTECT formula funding requires a 13% local match if a project is listed within the Resilience Improvement Plan (RIP) or a 20% local match if a project is not listed within the RIP.

Eligible applicants include states (or a political subdivision of a state), metropolitan planning organizations (MPOs), local governments, special purpose districts or public authorities with a transportation function, Tribal governments, and federal land management agencies (FLMAs), when applying jointly with states.

MnDOT District staﬀ will coordinate the climate resilience needs and priorities of their district to ensure that projects identiﬁed for PROTECT formula funds align the with the RIP strategies and federal requirements.

# Obligation of funds

To obligate funds, project(s) and project element(s) selected for PROTECT funding will need to be amended into the applicable Transportation Improvement Program (TIP) and subsequently into the Minnesota Statewide Transportation Improvement Program (STIP).

- Fiscal Year 2028 funds must be included in the applicable TIP and STIP and federally obligated no later than June 7, 2029.

- Fiscal Year 2027 funds must be included in the applicable TIP and STIP and federally obligated no later than June 7, 2029.

- Fiscal Year 2030 funds must be included in the applicable TIP and STIP and federally obligated no later than June 7, 2030.

# Eligible projects

The Minnesota Resilience Improvement Plan (RIP) identiﬁes top climate hazards in Minnesota. Eligible projects must address resilience to at least one of the seven climate hazards outlined in the RIP:

- heavy precipitation and ﬂooding;

- extreme temperatures;

- freeze-thaw changes;

- abnormal winter weather;

- wildﬁre;

- landslides; and/or

- coastal erosion (along Lake Superior’s north shore)

The RIP also identiﬁes speciﬁc resilience project categories that address each climate hazard or a combination of hazards. Within each category are speciﬁc projects types or resilience improvements that are eligible for funding, per PROTECT Formula Program guidance. Table 1 lists eligible project categories, related climate hazards and example project types. This is not an exhaustive list of eligible project types and selecting the appropriate resilience improvement is a project-speciﬁc decision that is context-dependent. MnDOT Oﬃce of Sustainability and Public Health staﬀ are available to advise on selecting the appropriate resilience improvement and conﬁrming with local FHWA Division staﬀ that an improvement is eligible under the PROTECT Formula Program.

Table 1: Resilience Project Categories and Climate Hazards, Minnesota Resilience Improvement Plan

| Project Category | Climate Hazards | Project Types/ Resilience Improvements |
| --- | --- | --- |
| Bridge Reconstruction and Elevation of Roads in at-risk flood zones | Heavy precipitation and flooding | Enhance bridge design; Increase freeboard clearance; Riprap and bridge foundations; Channel design/Monitoring (i.e. monitoring as part of a statewide planning process) |
| Roadway Embankment Armoring | Heavy precipitation and flooding | Vegetated riprap; Permanent erosion control mat; Articulated blocks in a sag point |
| Culvert Replacement/Urgent Repairs | Heavy precipitation and flooding, Freeze-thaw cycles, Wildfire | Increasing culvert size; Replacing poor-condition culverts |
| Floodplain Conservation/Preservation | Heavy precipitation and flooding, Freeze-thaw cycles | Restore inland wetlands; Flood setbacks; Bank vegetation and seeding; In-stream structures; Bioswales and bioretention basins; Trees |
| Landslide and Rockfall Protection | Heavy precipitation and flooding, Freeze-thaw changes, Wildfire, Landslides | Surface water management; Rockfall mitigation; Debris flow catchment; Reduce driving force on slopes; Underground drainage; Vegetation and seeding; Bioengineering and biotechnical stabilization |
| Drainage Area Enhancements | Heavy precipitation and flooding, Extreme temperatures, Freeze- thaw cycles | Snow fences; Outcome-focused partnerships with other government units, landowners, and land managers; |
| Wildfire Protection | Wildfire | Defensible space; Fire-resistant landscaping; Vegetation management; Hardening |

| Armoring and Natural Design to protect Lake Superior | Coastal erosion, Heavy precipitation and flooding, Landslides | Sea walls and bulkheads; Revetments and slope protection; Groins and jetties; Living shorelines/shoreline stabilization; Barrier Islands; Sand and rock beaches |
| --- | --- | --- |

# Project evaluation and selection guidance

The purpose of these funds is not to replace existing federal funds with PROTECT formula funds on projects already programmed in the TIP and STIP so that existing federal funds are used on other projects. Instead, the purpose is to add or create new opportunities to make resilience improvements within projects. Districts and ATPs may use the recommended project selection criteria below to evaluate and select FY27-30 PROTECT formula projects.

## Recommended project selection criteria

The following project selection criteria and recommended weighting for the PROTECT Formula Program are based on best practices in other states for integrating resilience into the project selection process.

| Criteria | Recommended weighting |
| --- | --- |
| Project Readiness | 20 points |
| Costs and Benefits | 20 points |
| Potential Climate Hazard Risk | 20 points |
| Asset Vulnerability | 10 points |
| Project History | 10 points |
| Co-benefits | 20 points |

## Project Readiness – 20 points

The PROTECT Formula Program presents an immediate opportunity to deliver projects. It’s important for projects to be well-developed and ready for construction.

Consider the following questions:

  - Is it realistic to deliver this project with federal funds? Can the authorization deadline be met? (e.g. are there concerns with obtaining an approved NEPA document, environmental permits, approved plans, right of way acquired, and submitted an engineer’s estimate?)

    - Note: Projects must be authorized by June 7 of the awarded ﬁscal year.

  - Does the applicant organization have experience delivering other federal-funded infrastructure projects?

Project Readiness Scoring Rubric

| Sub criteria | Recommended points (breakdown) |
| --- | --- |
| Organization has history of success delivering federally funded projects. | Little to no history: 0-1 points Mixed or limited history of success: 2-3 points Established history of success: 4-5 points |
| Authorization deadline will be met. | Unlikely or not addressed: 0-1 points Possible: 2-3 points Likely: 4-5 points |
| Timeline provided is detailed, realistic, and addresses contingent factors. | Incomplete or unrealistic: 0-3 points General and possibly realistic: 4-6 points Complete and realistic: 7-10 points |

## Costs and Beneﬁts – 20 points

MnDOT and partners should consider whether the proposed project oﬀers resilience beneﬁts. Evaluate this criterion by considering whether the project incorporates one or more of the eligible resilience improvements described above in Table 1. A project may still oﬀer beneﬁts if does not incorporate resilience improvements from Table 1. Subject matter experts, like MnDOT hydraulic or MnDOT geotechnical engineers should assist with evaluating the resilience beneﬁts of proposed projects.

Consider the following questions:

  - What are the approximate costs of construction and the approximate beneﬁts from avoidance of failure/damages?

    - How likely is asset/facility failure?

    - What would the approximate cost of asset/facility failure be?

    - How does that cost compare to the cost of the proposed project?

    - How would asset/facility failure impact traﬃc, mobility or access?

Costs and Beneﬁts Scoring Rubric

| Sub criteria | Recommended points (total) |
| --- | --- |
| Asset failure is possible; failure could result in impacts and costs that exceed the costs of the proposed project. | 13-20 points |
| Asset failure is possible; failure could result in impacts and costs that do not exceed the costs of the proposed project. | 6-12 points |
| Asset failure is unlikely or unknown; results of failure are limited or unknown. | 0-5 points |

## Potential Climate Hazard Risk – 20 points

Identify the proposed project category and related climate hazard(s), using Table 1 as a reference.

Then, refer to Appendix A: Climate Hazard Risk Scoring for guidance on scoring each applicable climate hazard. Consider the following questions:

  - How many climate hazards does the proposed project address?

  - Is documentation of projected climate hazard risk provided?

## Asset Vulnerability – 10 points

To evaluate asset vulnerability, consider asset condition, exposure to climate hazards, and the capacity of the asset to manage those climate hazards. Assets in poor condition with high exposure to at least one climate hazard should be prioritized.

Consider the following questions:

  - For MnDOT projects: Does asset condition data in BRIM or TAMS demonstrate that the asset is in poor condition?

  - For non MnDOT projects: Is documentation of asset/facility condition provided?

Asset Vulnerability Scoring Rubric

| Sub criteria | Recommended points (total) |
| --- | --- |
| MnDOT projects: data demonstrates asset is in poor condition. | Data not provided: 0 points Data provided; asset is not in poor condition: 1-5 points. Data provided; asset is in poor condition: 6-10 points |
| For non MnDOT projects: documentation provided demonstrates asset is in poor condition. | Documentation not provided: 0 points Documentation provided; asset is not in poor condition: 1-5 points Documentation provided; asset is in poor condition: 6-10 points |

## Project History – 10 points

A more complete picture of asset vulnerability can be determined by looking at the history of an asset or its adjoining roadway. Consider projects that respond to a history of weather-driven damage, failure, or system impacts, e.g. detours due and/or road closures due to inundation.

Consider the following questions:

  - Does data show repeat events and/or damage due to extreme weather at the location?

    - Events may include ﬂoods, wildﬁres, ice storms, landslides, etc.

  - Do maintenance staﬀ have ﬁrsthand observational evidence that the asset/facility has experienced repeated damage or failure?

Project History Scoring Rubric

| Sub criteria | Recommended points (breakdown) |
| --- | --- |
| Data demonstrates repeat events and/or damage due to extreme weather at project location. | Data not provided: 0 points Data provided; does not demonstrate repeat events: 1-2 points Data provided; does demonstrate repeat events: 3-5 points |
| Maintenance staff have observational evidence that the asset/facility has experienced repeated damage or failure. | Observational evidence not provided: 0 points Observational evidence provided; not consistent: 1-2 points Observational evidence provided; consistent: 3-5 points |

## Co-beneﬁts – 20 points

Projects should seek to advance economic opportunities, safety and access to be consistent with MnDOT priorities. These are potential co-beneﬁts of resilience improvements.

Consider the following questions:

  - How does the project create jobs and stimulate the local economy?

    - Are there initiatives that improve access to commercial areas, making it easier for people to shop, dine and access services in their communities?

    - What eﬀorts are there to prioritize projects that address historical disparities in economic opportunities and improve access to underserved areas?

  - Does the project improve real or perceived safety concerns in the community? These concerns can be identiﬁed in a safety study or plan. If the safety concerns are not identiﬁed in a plan, they may be identiﬁed by providing an aerial photo or other documentation.

  - Does the project improve non-motorized transportation access, transit or shared mobility access to key destinations? This can include improvements that encourage these modes through both infrastructure and land use.

Co-beneﬁts Scoring Rubric

| Co-benefit | Recommended points (breakdown) |
| --- | --- |
| Economic opportunities | Up to 7 points if project creates jobs and stimulates local economies, increases a diverse workforce and provide training and career development opportunities for all individuals, improves access to commercial areas, making it easier for people to shop, dine and access services in their communities, or prioritizes projects that address historical disparities in economic opportunities and improve access to underserved areas |
| Safety | Up to 7 points if project will improve real or perceived safety concerns in the community |
| Access | Up to 6 points if project improves non-motorized transportation access, transit or shared mobility access to key destinations |

## 2025-2026 Solicitation timeline for ﬁscal year 2027 through ﬁscal year 2030 funds

  - Monday, Oct. 6, 2025 – Announce solicitation; Open LOI period

  - Friday, Oct. 31, 2025 – Deadline for applicants to submit LOI

  - Monday, Nov. 3, 2025 – LOIs review process by RDO/MPO/MnDOT Districts begins

  - Wednesday, Nov. 26, 2025 – Deadline for RDO/MPO/MnDOT District review of LOIs and recommendation to proceed with full application given to applicants

  - Monday, Dec. 1, 2025 – Oﬃcial start of full application period

  - Friday, Jan. 9, 2026 – Deadline for applicants to submit full applications

  - Monday, Mar. 30, 2026 – Deadline for ATPs to select projects; Deadline for MPOs to select CRP projects

Note: Check with your applicable ATP for speciﬁc dates and deadlines.

# Program contact

Questions about the PROTECT Formula Program?

Contact Maurice Roers, Planning & Policy Director in MnDOT’s Oﬃce of Sustainability and Public Health at Maurice.Roers@state.mn.us

# Appendix A: Climate Hazard Risk Scoring

Refer to Table 1 to identify the proposed project category and related climate hazards. Then, score the Climate Hazard Risk criterion based on information supplied by the applicant and the following guidance for each applicable hazard. The 2019 Minnesota State Hazard Mitigation Plan (SHMP) may oﬀer additional context for risks posed by some climate hazards.

## Heavy precipitation and ﬂooding

Award up to 5 points for wildﬁre protection projects; up to 15 points for all other project categories

Minnesota is expected to experience increased precipitation across the state under future climate scenarios, but there is great uncertainty in identifying the exact magnitude and location of precipitation change throughout the state. As such, the assets most at risk of ﬂooding today are most likely to be at risk of ﬂooding in the future, and observations from ﬂooding occurrences can provide good information on the level of risk for assets.

  - Is there evidence of past ﬂooding damage and/or traﬃc impacts in the project area?

    - Potential sources of evidence may include damage repair costs, traﬃc detour durations, recorded losses, etc.

### Score higher if evidence demonstrates signiﬁcant ﬂooding damage and/or traﬃc impacts have occurred in the project area

  - Is there a hydrologic/hydraulic analysis to demonstrate elevated risk of damage and/or traﬃc impacts due to ﬂooding based on current climate conditions?

    - Potential examples of hydrologic/hydraulic analysis: modeling (HEC-RAS, HydroCAD, HY-8, etc.), analysis of recent rainfall events resulting in ﬂooding, stream gage data review, National Bridge Inventory waterway adequacy score (available via MnDOT’s Bridge Info Interactive Map), etc.

### Score higher if analyses suggest an elevated risk of damage and/or traﬃc impacts due to ﬂooding based on current climate conditions

      - Waterway adequacy scores of 4 or less indicate elevated risk

  - What is the estimated recurrence interval of ﬂooding events at the project location?

### Score higher if recurrence interval is signiﬁcant (25+ years)

  - Is the project located in a FEMA designated ﬂoodplain?

    - Refer to: FEMA Flood Map Service Center | Welcome!

### Score higher if project is located in a FEMA designated ﬂoodplain

  - Is there other qualitative or observational information that demonstrates risk to infrastructure posed by heavy precipitation and ﬂooding in the project area?

### Score higher if qualitative or observational information demonstrates risk

If the proposed project addresses any climate hazards in addition to heavy precipitation and ﬂooding, and it is not a wildﬁre protection project, award up to a total of 5 additional points based on the following guidance:

## Extreme temperatures

Award up to 5 points if applicable

Extreme temperatures, or changes in the expected high and low temperatures, impact pavement and bridge performance. Temperatures are an important consideration for selecting pavement binder–the “glue” that holds asphalt together. Engineers design bridges to expand during heat waves and shrink during cold streaks. If bridge temperatures exceed the temperature limits and range the bridge was designed for, damage to the bridge can occur.

  - Is there evidence of past damage and/or traﬃc impacts caused by extreme temperatures in the project area?

    - Consider pavement binder performance and/or bridge thermal contraction.

    - Potential sources of evidence may include damage repair costs, traﬃc detour durations, etc.

### Score higher if evidence demonstrates signiﬁcant damage and/or traﬃc impacts have occurred in the project area

  - Is there qualitative or observational information that demonstrates risk to infrastructure posed by extreme temperatures in the project area?

    - Score higher if qualitative or observational information demonstrates risk

## Freeze-thaw changes

Award up to 5 points if applicable

With warming winters, Minnesota is already experiencing more days each year where the high temperature is above freezing and the low temperature is below freezing. Increased frequency of freeze-thaw cycles may reduce pavement lifespans and degrade slope stability. Water can get into pavement through cracks when it rains or snows. When temperatures dip below freezing, water expands causing cracks and potholes in pavement and loosening soil and rocks on roadside slopes. The more often that temperatures ﬂuctuate around freezing, the more potential there is for pavement damage and slope impacts.

  - Is there evidence of past damage and/or traﬃc impacts caused by freeze-thaw changes in the project area?

    - Consider pavement condition, pavement lifespan, and/or slope stability.

    - Potential sources of evidence may include damage repair costs, traﬃc detour durations, etc.

### Score higher if evidence demonstrates signiﬁcant damage and/or traﬃc impacts have occurred in the project area

  - Is there qualitative or observational information that demonstrates risk to infrastructure posed by freeze-thaw changes in the project area?

    - Score higher if qualitative or observational information demonstrates risk

## Wildﬁre

Award up to 15 points for wildﬁre protection projects; up to 5 points for all other project categories

Wildﬁre and wildﬁre smoke is a threat to Minnesota’s communities, travelers, transportation infrastructure and individuals who work on and along the transportation system. According to the Minnesota State Hazard Mitigation Plan, “Changes in Minnesota’s climate…may be inﬂuencing the frequency, severity and areal coverage of wildﬁres. For example, warmer winters with inconsistent snow cover, the arrival of wet conditions prior to the growing season, plus early and more frequent thaws, all combine to prolong the exposure of susceptible vegetation to dry conditions, potentially extending the peak wildﬁre season.”

  - Is there evidence of past damage and/or traﬃc impacts caused by wildﬁre events in the project area?

    - Potential sources of evidence may include damage repair costs, traﬃc detour durations, recorded losses, etc.

### Score higher if evidence demonstrates signiﬁcant damage and/or traﬃc impacts have occurred in the project area

  - What is the approximate annual burn probability of the project location?

    - Northeast-Midwest Wildﬁre Risk Explorer - Basic Viewer (northeastmidwestwildﬁrerisk.com)

### Score higher if burn probability is signiﬁcant (1 in 1,000 or less)

  - Is the facility designated as a wildﬁre evacuation route in an approved hazard mitigation plan?

### Score higher if facility is designated as a wildﬁre evacuation route in an approved plan

  - Is there qualitative or observational information that demonstrates risk to infrastructure posed by wildﬁre in the project area?

    - Score higher if qualitative or observational information demonstrates risk

## Landslides

Award up to 5 points if applicable

Climate change is exacerbating the potential for landslides. The increasing frequency and intensity of heavy rainfall events, dry spells and freeze-thaw cycles all contribute to increased slope and soil instabilities.

  - Is the project located in any of the four major regions of erosion concern, as identiﬁed by the SHMP?

    - Northwest Minnesota

    - Mid-Minnesota Watershed (Le Sueur and Minnesota Rivers)

    - Western Lake Superior Watersheds

    - Agricultural areas

### Score higher if project is located in a region of erosion concern

  - Is there evidence demonstrating exposure to heavy precipitation and ﬂooding and/or freeze-thaw changes elsewhere in the application?

### Score higher if exposure to hazard(s) is demonstrated

  - Is there evidence of past damage and/or traﬃc impacts caused by landslides in the project area?

    - Potential sources of evidence may include damage repair costs, traﬃc detour durations, recorded losses, etc.

### Score higher if evidence demonstrates signiﬁcant damage and/or traﬃc impacts have occurred in the project area

  - Is there qualitative or observational information that demonstrates risk to infrastructure posed by landslides in the project area?

    - Score higher if qualitative or observational information demonstrates risk

## Coastal Erosion

Award up to 5 points if applicable

Coastal erosion is a threat along portions of Minnesota’s 189-mile Lake Superior shoreline. Climate change may alter lake levels and change coastal erosion rates.

  - Is there evidence of past damage and/or traﬃc impacts caused by erosion in the project area?

    - Potential sources of evidence may include damage repair costs, traﬃc detour durations, etc.

### Score higher if evidence demonstrates signiﬁcant damage and/or traﬃc impacts have occurred in the project area

  - Is the project location in a high erosion susceptibility area, according to the North Shore Erosion Mapping Tool?

### Score higher if asset/facility has an erosion potential rating of ‘high’

  - Is there qualitative or observational information that demonstrates risk to infrastructure posed by freeze-thaw changes in the project area?

    - Score higher if qualitative or observational information demonstrates risk

# Appendix B: Scoring Worksheet Template

| Proposed project category: |  |  |
| --- | --- | --- |
| Related climate hazard(s) addressed: |  |  |
| Criterion | Total Points | Awarded Points |
| Project Readiness | 20 points |  |
| Costs and Beneﬁts | 20 points |  |
| Potential Climate Hazard Risk | 20 points |  |
| - Extreme precipitation and ﬂooding | - 5 points (optional for wildﬁre protection projects) - 15 points (all other project categories) |  |
| - Wildﬁre protection | - 15 points (wildﬁre protection projects) - 5 points (optional for all other project categories) |  |
| - Other climate hazards | - 5 points (optional) |  |
| Asset Vulnerability | 10 points |  |
| Project History | 10 points |  |
| Co-beneﬁts | 20 points |  |
| - Economic opportunities | - 7 points |  |
| - Safety | - 7 points |  |
| - Access | - 6 points |  |
| Total | 100 points |  |

Appendix C: Funding targets

## Area Transportation Partnership (ATP) Targets

| Fiscal Year | Northeast MN ATP | Northwest MN ATP | Central MN ATP | West Central MN ATP | Southeast MN ATP | South Central MN ATP | Southwest MN ATP | Metro ATP |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 2027 | $500,000 | $300,000 | $700,000 | $300,000 | $600,000 | $400,000 | $300,000 | $3,600,000 |
| 2028 | $420,000 | $240,000 | $640,000 | $330,000 | $550,000 | $410,000 | $290,000 | $3,720,000 |
| 2029 | $420,000 | $240,000 | $640,000 | $330,000 | $550,000 | $410,000 | $290,000 | $3,720,000 |
| 2030* | $420,000 | $240,000 | $640,000 | $330,000 | $550,000 | $410,000 | $290,000 | $3,720,000 |

MnDOT District Targets (Federal PROTECT Formula funds only)

| Fiscal Year | District 1 | District 2 | District 3 | District 4 | District 6 | District 7 | District 8 | Metro District |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 2027 | $1,200,000 | $800,000 | $1,700,000 | $1,200,000 | $1,200,000 | $1,000,000 | $600,000 | $7,700,000 |
| 2028 | $1,800,000 | $1,200,000 | $2,600,000 | $1,800,000 | $1,900,000 | $1,500,000 | $1,000,000 | $11,700,000 |
| 2029 | $1,800,000 | $1,200,000 | $2,600,000 | $1,800,000 | $1,900,000 | $1,500,000 | $1,000,000 | $11,700,000 |
| 2030* | TBD | TBD | TBD | TBD | TBD | TBD | TBD | TBD |

* Fiscal Year 2030 are not fully approved as of September 4, 2025. These values are a projection until Transportation Programming and Investment Committee (TP&IC) approves the targets later in 2025.